TENDER NO: SCMU10-25/26-0022

REHABILITATION OF MR00381, HUMANSDORP TO ST FRANCIS BAY/CAPE ST FRANCIS. PART OF R330 IN THE SARAH BAARTMAN DISTRICT

# MINUTES OF CLARIFICATION MEETINGS AND CHANGE OF UPDATE ON SPECIFICATIONS FOR TENDER NO: SCMU10-25/26-0022

DESCRIPTION OF THE WORKS:  REHABILITATION OF MR00381, HUMANSDORP (KM 0+00) TO ST FRANCIS BAY/ CAPE ST FRANCIS (KM 24+73). PART OF R330 IN THE SARAH BAARTMAN DISTRICT

DATE : 27 MARCH 2026

TIME  : 1100

VENUE: Glen Farm Diary (Coordinates -34.0417686, 24.7882301) along the Humansdorp Cape St Francis Road

BID CLOSING  : 21 APRIL 2026 at 1100hrs

| NO. | MATTERS DISCUSSED |
| --- | --- |
| 1. | OPENING AND WELCOME: Mr Chingura opened the meeting by welcoming all attendees and expressing appreciation for their interest in the bid. He stated that the purpose of the meeting was to present the detailed scope of work, outline the evaluation and adjudication criteria, and provide bidders with an understanding of the site location, conditions, and terrain to enable accurate pricing. |
| 2. | INTRODUCTIONS |
| 2.1 | Mr Chingura led the introductions. Eastern Cape Department of Transport as well as the Project team were represented at the meeting. |
| 3. | WELCOMING |
| 3.1 | The attendance register was circulated for all to complete. Bidders were informed that they must complete the register fully as it will be used to verify attendance as part of the evaluation criteria. The briefing sessions was declared compulsory. It was stated that attendance register shall be used to confirm attendance on SBD 1A form, therefore onsite signing of the SDB 1A was not strict . At the end of the session tenderers were afforded an opportunity to ask questions or make remarks |

| 4. | Presentation: Scope of Work and Deliverables |
| --- | --- |
|  | - Mr Chikomo welcomed everyone to the briefing and led the presentation of the Project Background and Scope, Tender Procedures, Evaluation and Eligibility Criteria, Responsive Criteria, Preferential Specific goals, List of Returnable, Key personnel, Scope of works, Penalties , Duration of works, Pricing schedule, Site information. PURPOSE OF MEETING - Mr Chikomo explained the purpose of the meeting as to clarify the project scope and tender requirements for the rehabilitation of MR00381. - He highlighted that the meeting is compulsory, and that failure to attend and sign the attendance register would result in the tender being non-responsive. The attendance register will be used for SBD1A confirmation of attendance. - He emphasised the need for tenderers to fully understand the scope of works, including pavement rehabilitation, in-situ recycling, surfacing, and drainage improvements. - Mr Chikomo advised that the meeting also allows tenderers to raise queries and seek clarification on any aspects of the tender. - He further noted that clarification queries must be submitted within 14 days from the date of advertisement. BACKGROUND OF THE PROJECT - Mr Chikomo stated that the purpose of the project is to rehabilitate approximately 24.73 km of surfaced road MR00381 (R330) from Humansdorp (KM 0+00) to St Francis Bay / Cape St Francis (KM 24+73). - He explained that the existing road is in a deteriorated condition, characterised by aged surfacing, structural failures within the base and subbase layers, as well as damaged and inadequate drainage systems. - He highlighted that the project comprises both urban and rural sections, including areas with kerbs, channels and sidewalks, as well as sections with gravel shoulders. - He further indicated that the route is strategically important as it connects Humansdorp to the St Francis Bay / Cape St Francis tourism node and supports local economic activities such as agriculture, business and tourism. - He added that the road provides critical access to residential, industrial and tourist destinations within the region. TENDER NOTICE/PROCEDURES - Mr Chikomo stated that the tender is issued as an open competitive tender under the CIDB Standard for Uniformity. - He explained that only contractors with a CIDB Grade 8CE PE or higher for civil engineering works are eligible. - He further indicated that tenderers must have completed at least two similar surfaced road projects, each valued at R150 million or more, within the past 10 years in the SADC region. - He highlighted that the tender is governed by the GCC 2015 (3rd Edition), Preferential Procurement Regulations 2022 (90/10), B-BBEE Act 53 of 2003 (as amended), and the Construction Regulations 2014. - He stated that submission requirements include Volume 3 Book 1 (Returnable Documents). - He emphasised that all required SBD forms (SBD1, SBD4, SBD6.1, SBD6.2, SBD8, SBD9) together with CIDB, BCCEI registration, tax and CSD documentation must be submitted. - He added that details of similar projects and verification forms are required as part of the submission. - Mr Chingura stated that all submissions shall be electronically. EVALUATION & ELIGIBILITY CRITERIA - Mr Chikomo stated that the evaluation will be focuses on responsiveness and compliance screening as mandatory requirements as per tender Book 1. - He explained that tenderers must meet all CIDB requirements, including being registered with a Grade 8 CE or higher for civil engineering works. - He further indicated that tenderers must demonstrate completion of at least two surfaced road upgrading projects, each valued at R150 million or more, completed within the past 10 years and located within the SADC region. - He added that supporting documents for similar projects must include completion certificates, verification forms and project reference letters. - He highlighted that key personnel requirements include a professionally registered Construction Manager and a professionally registered CHSO, with submission of CVs, proof of registration and letters of intent where applicable registered under ECSA or SACPCMP. - He stated that tenderers must demonstrate availability of construction equipment, including a recycling machine fitted with bitumen emulsion capability and a self-propelled chip spreader. - He emphasised that statutory compliance requirements must be met in accordance with Tender Book 1. - He indicated that all returnable schedules from A to R must be fully completed and signed, failing which the tender will be considered non-responsive. - He stressed that any tenderer who fails to meet any of the requirements will be deemed non-responsive. - He concluded that Phase 2 will evaluate responsive tenders based on Price and Preference using the 90/10 system, where 90 points are allocated to price and 10 points to specific goals, and that a risk analysis will be applied to the top five tenderers. - The 90/10 system shall be as : LIST OF RETURNABLE DOCUMENTS.  Mr Chikomo stated that all tenderers are required to complete and sign all mandatory returnable schedules as part of the submission. He explained that the required SBD forms include: - SBD 1 – Invitation to Bid - SBD 4 – Declaration of Interest - SBD 6.1 – Preference Points Claim - SBD 6.2 – Local Content Declaration - SBD 8 – Past SCM Practices - SBD 9 – Independent Tender Determination He further indicated that returnable schedules from A to R must be submitted, including: - Certificate of Authority for Signatory - CIDB Registration (Active Status) - Construction Equipment Declaration - JV Disclosure (if applicable) - CSD Registration Proof - Labour Legislative Compliance (BCCEI Registration) - OHS Construction Regulations Compliance - Contractor’s Establishment on Site - Special Materials Rates - Financial Service Provider Letter and Bank Details - Non-targeted Subcontractors List - Compulsory Enterprise Questionnaire - Tax Compliance Certificate - Permission for Due Diligence - Schedule of Deviations He highlighted that additional required parts to be submitted include: - C1.1.1 Form of Offer - C1.2 Contract Data (Part 2) - C2.2 Pricing Schedule / Bills of Quantities - Any additional documents required in Tender Book 1 He emphasised that failure to complete and submit all required returnable documents may result in the tender being declared non-responsive. The contractors can fill in SBD6.2 section without the excel spreadsheet annexure mentioned in the document. CONTRACTOR KEY PERSONNEL - Mr Chikomo stated that the tender requires the appointment of professionally registered key personnel as a mandatory requirement. - He explained that the Construction Manager (Site Agent) must be professionally registered with ECSA or SACPCMP as one of the following: ECSA: Pr Eng / Pr Tech Eng / Pr Techni Eng SACPCMP: Pr CM / Pr CPM - He further indicated that the Construction Manager must have a minimum of 10 years’ experience in surfaced road upgrading or rehabilitation projects and must be full-time on site. - He highlighted that a Construction Health and Safety Officer is also mandatory and must be professionally registered with SACPCMP as: Pr CHSA / Pr CHSM / Pr CHSO - He stated that the Health and Safety Officer must have a minimum of 5 years’ experience in road construction projects. - He emphasised that key personnel form part of the material responsiveness criteria, and failure to submit the required proof will result in the tender being declared non-responsive and not proceeding to price evaluation. SCOPE OF WORKS - Mr Chikomo stated that the scope of works includes new surfacing on various road sections. - He explained that the works will include construction of a stabilised base through in-situ recycling of existing pavement layers. - He added that milling and removal of existing bituminous surfacing will be undertaken in areas requiring a new asphalt wearing course. - He highlighted that road marking will include painting of new line markings and installation of reflective road studs. - He stated that installation of new road signs will form part of the works. - He indicated that maintenance of surface and subsurface drainage systems will be carried out, including open drains, concrete-lined drains and subsoil drains. - He further explained that maintenance of existing culverts will include clearing of pipes and repairs to inlet and outlet structures. - He added that concrete edge beams will be constructed at bellmouths and along road edges at gravel intersections where required. - He highlighted that maintenance works on gravel shoulders will include removal of edge build-up, vegetation clearing and reconstruction where necessary. - He stated that maintenance of stone pitching and gabions will be undertaken where required. - He indicated that maintenance of existing guardrails and road reserve fencing will also be included in the works. - He added that traffic accommodation will be implemented, taking into account half-width construction methods. - He emphasised that the contractor will be required to fulfil the Employer’s contract participation goals. - He concluded that any additional roadworks may be instructed by the Engineer and confirmed with the Client as part of the contract. PENALTIES - Mr Chikomo stated that penalties will apply in relation to Contract Participation Goals (CPG) where minimum targets are not achieved. - He explained that the required targets include: 30% targeted subcontractors 10% targeted suppliers 10% targeted labour - He further indicated that the penalty formula to be applied is: - P = 1.05 × (CPG% – CPP%) × Contract Amount - He added that any applicable penalties will be deducted prior to the issuance of the Final Payment Certificate. - He highlighted that delay penalties will be applied in the event that the contractor fails to complete the works within the 26-month contract period. - He stated that delay penalties will be calculated based on a daily rate as stipulated in the Contract Data. - He indicated that OHS and environmental penalties will apply in cases of: - Non-compliance with the Construction Regulations 2014 - Violations of the Environmental Management Plan (EMP) DURATION OF THE WORKS - Mr Chikomo stated that the total construction duration is 24 months. - He explained that the pre-construction phase will be approximately 2 months, which will include: - Construction work permit applications - Preplanning activities - Traffic accommodation plan and review - QCP review - Laboratory commissioning PRICING SCHEDULES - Mr Chikomo stated that tenderers are required to complete the Pricing Schedule (C2.2) as part of their submission. - He explained that the pricing structure consists of Schedule A (General) and Schedule B (Works). - He further indicated that Schedule A (General) includes: - Contractor’s establishment - Time-related obligations - OHS, HIV/AIDS, EMP - Testing and Quality Control - Targeted Labour & Targeted Supplier participation - Schedule B (Works) - Clearing and grubbing - Pavement rehabilitation - Earthworks - Concrete works - Stormwater drainage - Road signs, markings, guardrails - Traffic accommodation - Subbase & base layers - Surfacing |

| 5. | Questions and Answer regarding the tender |
| --- | --- |
|  | Queries from onsite briefing Contractor 1: Can you kindly confirm the tender clarification date Response : 27th March 2026 Contractor 2: Is there a site area that will be provided for mobilisation by the Client? Response : Mr Chikomo responded that no site area will be provided for mobilisation. The contractor will make their own arrangements. Contractor 3 : In the specification it is mentioned that the project will require G3. From my personal experience G3 usually fails within as short time after project completion. Response : Mr Chikomo responded that any failure occurring within the defects liability period remains the responsibility of the contractor, and the contractor will be required to rectify any structural failures of the road during that period. However should it be necessary they will relook at the material. PLEASE ALSO TAKE OF THE FOLLOWING CHANGES ON THE SPECIFICATIONS AND DESCRIPTIONS ON THE BOQ TO BE SUBMITTED ON 21 APRIL 2026 :11AM Changes on the BoQ as per table below : |

| No. | Section | Item | Description (Original) | Description (Revised) | Unit | Quantity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 3600 – Crushed Stone Base | 36.01 (e) | Constructed from Type G3 material obtained from commercial sources, 150 mm thick, compacted to 98% Mod AASHTO | Constructed from Type G2 material obtained from commercial sources, 150 mm thick, compacted to 98% Mod AASHTO | m³ | 31,028 |
| 2 | 4500 – Double Seals | 45.01 (a) | 13.2 mm & 6.7 mm (Grade 1 aggregate, 80/100 penetration grade bitumen) | Deleted / Replaced | m² | 259,350 |
| 3 | 4500 – Double Seals | 45.01 (b) | N/A | 13.2 mm & 6.7 mm (Grade 1 aggregate, S-E1 homogeneous polymer modified bitumen) | m² | 129,675 |
| 4 | 4500 – Double Seals | 45.01 (c) | N/A | 13.2 mm & 6.7 mm (Grade 1 aggregate, 70% polymer modified cationic spray-grade emulsion Class SC-E1(t) (70–73) | m² | 129,675 |
| 5 | 4200 – Asphalt Base & Surfacing | B42.10 (a) | Base constructed with new asphalt (thickness, bitumen type, and aggregate size not specified) – rate only (m²) | (a) Base constructed with new asphalt (75 mm thick, using 50/70 penetration grade bitumen with 26.5 mm nominal maximum aggregate size,) | m² | Rate Only |