TENDER NO: SCMU10-25/26-0022

REHABILITATION OF MR00381, HUMANSDORP TO ST FRANCIS BAY/CAPE ST FRANCIS. PART OF R330 IN THE SARAH BAARTMAN DISTRICT

# NOTICE NO.1 : TENDER NO: SCMU10-25/26-0022

DESCRIPTION OF THE WORKS:  REHABILITATION OF MR00381, HUMANSDORP (KM 0+00) TO ST FRANCIS BAY/ CAPE ST FRANCIS (KM 24+73). PART OF R330 IN THE SARAH BAARTMAN DISTRICT

DATE : 7  APRIL 2026

BID CLOSING  : 21 APRIL 2026 at 1100hrs

Questions from the contractor and the update on specifications

| 5. | Questions and Answer regarding the tender specifications |
| --- | --- |
|  | Queries from onsite briefing Contractor 1: Can you kindly confirm the tender clarification date Response : 27th March 2026 Contractor 2: Is there a site area that will be provided for mobilisation by the Client? Response : No site area will be provided for mobilisation. The contractor will make their own arrangements. Contractor 3 : In the specification it is mentioned that the project will require G3. From my personal experience G3 usually fails within as short time after project completion. Response : Any failure occurring within the defects liability period remains the responsibility of the contractor, and the contractor will be required to rectify any structural failures of the road during that period. Queries from emails – Batch 1 Contractor 3: Further to the compulsory tender briefing held on 27 March 2026, please advise when tender drawings will be available as a download, in order for a competitive bid to be submitted?. Response : All drawings to be sent to all tender briefing attendees together with the minutes on the 7th of April 2026 Contractor 4: Kindly supply me with the below documents as it did not form part of the tender pack. • Annexure A – Tender Drawings • Annexure B – Geotechnical Investigation Report Also, please confirm that the CIDB Grading requirement for this project is an 8CE. Response : The tender is for Grade 8CE PE and higher civil engineering class of work. The drawings and the geotechnical report will be uploaded 7 April 2026. Contractor 5: Would you kindly clarify which product should be used for your Item 45.01 in the Bill of Quantities which states an 80/100 penetration grade bitumen and your Seals Scope on page C3.166 and 167 states A Polymer S-E1 and SC-E1 should be used. Response : A Polymer S-E1 and SC-E1 should be used for pricing as per specification. Contractor 6: Please provide clarity with regards to the tenderers experience, completed projects within South African Development Community (SADC) region: Is it possible to indicate the specific region or projects related to SADC? Will similar projects within other regions of South Africa not be accepted, for example a Road Rehabilitation project in the Western Cape with a value of R330 000 000? Response : The similar projects should have been done in any part of the SADC countries. Similar projects within other regions of South Africa be accepted even other provinces Contractor 7: Could you also please confirm which BoQ should be used for our submission — the PDF version or the Excel BoQ? Additionally, we kindly request that the closing date be extended to the 5th of May 2026. Response : You can submit both . The tender closing date remains at 21 April 2026 |

PLEASE ALSO TAKE OF THE FOLLOWING CHANGES ON THE

SPECIFICATIONS AND DESCRIPTIONS ON THE BOQ TO BE SUBMITTED ON 21 APRIL 2026 :11AM

Changes on the BoQ as per table below :

| No. | Section | Item | Description (Original) | Description (Revised) | Unit | Quantity |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 3600 – Crushed Stone Base | 36.01 (e) | Constructed from Type G3 material obtained from commercial sources, 150 mm thick, compacted to 98% Mod AASHTO | Constructed from Type G2 material obtained from commercial sources, 150 mm thick, compacted to 98% Mod AASHTO | m³ | 31,028 |
| 2 | 4500 – Double Seals | 45.01 (a) | 13.2 mm & 6.7 mm (Grade 1 aggregate, 80/100 penetration grade bitumen) | Deleted / Replaced | m² | 259,350 |
| 3 | 4500 – Double Seals | 45.01 (b) | N/A | 13.2 mm & 6.7 mm (Grade 1 aggregate, S-E1 homogeneous polymer modified bitumen) | m² | 129,675 |
| 4 | 4500 – Double Seals | 45.01 (c) | N/A | 13.2 mm & 6.7 mm (Grade 1 aggregate, 70% polymer modified cationic spray-grade emulsion Class SC-E1(t) (70–73) | m² | 129,675 |
| 5 | 4200 – Asphalt Base & Surfacing | B42.10 (a) | Base constructed with new asphalt (thickness, bitumen type, and aggregate size not specified) – rate only (m²) | (a) Base constructed with new asphalt (75 mm thick, using 50/70 penetration grade bitumen with 26.5 mm nominal maximum aggregate size,) | m² | Rate Only |